EARL: Egg Alert and Real-Time Logistics

Weekly Progress Status: 1/18/2012 - 1/24/2012

Group Member	Role	Progress Description	Time Alloted (hrs)

Matthew Rasler	Project Manager	Group Meeting	2 hours

Designed and implemented weekly progress

reporting communication tool	1 hour

Web Development Team Lead

Researched and implemented communication mechanism to communicate securely from

primary application to web application	6 hours

Sunyoung Park                   Group Member                                     Download Cmap                                                                1hr PMBok	 1hr BaseCamp                                                                             1hr PMBok Chapter4                                                                 1hr Download Visual                                                                 1hr Download Msproject                                                          1hr Download Visio                                                                   1hr

Mark Parker	Design Engineer	Review SRS, Architecture for updates.	  1hr

PMBOK KAs 2-5	  3 hr

Andrew Habegger

Software Developer

Debugged serial communication issues, implemented jam detection algorithm, refined

user interface	6 hr

PMBOK KAs 1-2	1.5 hr

Eun Young Shin	Group Member	Complete Student Evaluation	1hr Setup Cmap, Basecamp	3hrs Setup Acclaro	1hr Setup Visio, MS Project, Visual Studio	2hrs Read & Summarize Chapter4	4hrs

TASKS FOR THIS SEMESTER:

-Primary Application: Software

--Refine Jam Detection Logic. We've abandoned RANSAC and are now going with an algorithm supplied by the client.(2/1/12)

--The GUI needs refined.(2/1/12)

---Configuration tab radio buttons need replaced with stylized list view.(2/1/12)

---QTimer needs replaced with event-driven signals/slots. Polling is making the GUI lag. (2/1/12)

--Needs to serialize egg counts.(2/1/12)

start time, application end time (for opening and closing the app))

--Hamming codes to detect/correct communication errors.

-Primary Application: Firmware

--Write pbasic program to use dedicated serout/serin pins to bypass UART.

--Hamming code receiving/transmission

-Hardware

--Ruled out 422 line. Using 485.

--Test 486 through a dedicated serout and serin pin to bypass the UART.

--Install ADAM serial converters.

-web Development 1: Business Site

--To be developed further.

--Matt and Mark researching application-to-web page connectivity.

-Web Development 2: Group Site

--This will be a web version of our CMap, but more visually appealing.

--Incorporates a Content Management Solution (CMS): Orchard.

TASKS FOR THIS WEEK:

-Eun Young

--Update the group cmap. It needs to be more streamlined.(2/1/12)

---Make each RUP Phase a separate CMap.(2/1/12)

-Matt

--Give Sunyoung cmap stuff.(1/25/12)

--Email Eun Young web access (group cmap). (1/25/12)

--Get familiar with HTTP Posts from Qt. (2/1/12)

-Sunyoung

-will research the Orchard Content Management System.(2/1/12)

-Create an initial version of the group website with Orchard.(2/1/12)

-Mark

--Send these notes to Prof. Tanik.(1/25/12)

--Get familiar with Qt and HTTP Posts.(2/1/12)

--Learn PHP basics.(2/1/12)

-Andrew

--Refine Jam Detection Logic, using algorithm supplied by the client.(2/1/12)

--Refine The GUI.

---Configuration tab radio buttons need replaced with stylized list view.(2/1/12)

---QTimer needs replaced with event-driven signals/slots. Polling is making the GUI lag.(2/1/12)

--Implement serialized egg counts.(2/1/12).